Examples & Case Studies

02 Stakeholder Management

Prepared by: Ahmed Elsayyad | Senior Business Analyst | Elsayyad Digital Solutions

## Example 1: Stakeholder Identification Prompt

| Field | Content |
| --- | --- |
| Use Case | Project kick-off, stakeholder analysis |
| Example Input | Project: Implementing an online customer support portal for Elsayyad Digital Solutions. |
| Example Output | Internal: Ahmed Elsayyad (BA/Lead - Decision Maker), IT Manager (Technical Owner), Customer Service Manager (Primary Stakeholder), Finance Director (Budget Owner), End Users (CS Agents). External: Customers (End Users), Portal Vendor (Supplier), Regulatory Body (Compliance). |
| Best Practices | Cast a wide net in the first pass. You can always narrow down — missing a stakeholder is harder to recover from. |
| Expert Tips | Hidden stakeholders (legal, compliance, support) are the ones who derail projects. Find them early. |

## Example 2: Power-Interest Matrix Generator

| Field | Content |
| --- | --- |
| Use Case | Stakeholder engagement planning, communication strategy |
| Example Input | Stakeholders: CEO (High Power, Low Interest), IT Manager (High Power, High Interest), End Users (Low Power, High Interest), Legal Team (High Power, Low Interest). |
| Example Output | CEO: Keep Satisfied — monthly executive summary. IT Manager: Manage Closely — weekly meeting, involve in all decisions. End Users: Keep Informed — regular demos, feedback sessions. Legal: Keep Satisfied — review sessions at key milestones. |
| Best Practices | Update the matrix monthly — stakeholder power and interest shift during projects. |
| Expert Tips | The most dangerous stakeholder is the one in 'Monitor' who suddenly moves to 'Manage Closely.' Check this monthly. |

## Example 3: Stakeholder Register Builder

| Field | Content |
| --- | --- |
| Use Case | Project documentation, governance, BA planning |
| Example Input | Project: CRM system implementation at Elsayyad Digital Solutions. |
| Example Output | Row 1: Ahmed Elsayyad ¦ BA Lead ¦ Elsayyad Digital Solutions ¦ ahmedelsayyad006@gmail.com ¦ H ¦ H ¦ Manage Closely ¦ Weekly meetings ¦ Champion ¦ Scope management. Row 2: Sales Director ¦ Decision Maker ¦ Internal ¦ ... ¦ H ¦ H ¦ Manage Closely ¦ Bi-weekly briefings ¦ Neutral ¦ Impact on sales team workflow. |
| Best Practices | Keep the register updated as a living document. Assign an owner for each stakeholder. |
| Expert Tips | A stale stakeholder register is worse than no register. Review and update it monthly. |

## Example 4: RACI Matrix Generator

| Field | Content |
| --- | --- |
| Use Case | Project governance, team alignment, decision-making |
| Example Input | Process: Requirements Sign-Off Process. Team: Ahmed Elsayyad (BA), Project Manager, IT Manager, Business Owner, Legal. |
| Example Output | Activity ¦ Ahmed (BA) ¦ PM ¦ IT Mgr ¦ Business Owner ¦ Legal. Draft Requirements: R ¦ C ¦ C ¦ C ¦ I. Review Requirements: C ¦ I ¦ C ¦ A,R ¦ C. Approve Requirements: I ¦ C ¦ I ¦ A ¦ C. Sign-Off: I ¦ R ¦ I ¦ A ¦ C. |
| Best Practices | Every activity must have exactly one A (Accountable). Multiple R's are fine, but no R means work won't get done. |
| Expert Tips | RACI without a conversation is just a spreadsheet. Validate it with the team in a meeting. |

## Example 5: Stakeholder Engagement Plan

| Field | Content |
| --- | --- |
| Use Case | Communication planning, project governance |
| Example Input | Project: Digital HR system rollout at Elsayyad Digital Solutions. Stakeholders: HR team, IT, Finance, 150 employees. |
| Example Output | HR Team: Weekly working sessions + document review. IT: Bi-weekly technical sync. Finance: Monthly budget review. Employees: Bi-weekly newsletter + town hall before go-live. Success metric: >80% awareness before launch. |
| Best Practices | Engagement plans must be reviewed and updated at each project phase. |
| Expert Tips | Engagement is not communication — it's two-way. Build feedback loops into your plan. |