[COMPANY LOGO]

Agile Business Analysis Guide

BABOK Agile Extension & Agile BA Best Practices

Version 1.0  |  June 2025  |  [Organization Name]

# 1. Agile BA Overview

The Agile Business Analyst bridges the gap between business stakeholders and agile development teams. This guide provides the frameworks, techniques, and templates for effective BA practice in agile environments.

# 2. Agile BA Roles & Responsibilities

| Activity | Description | Agile Ceremony | Deliverable |
| --- | --- | --- | --- |
| Vision & Strategy | Define and communicate product vision | Product Strategy Session | Product Vision Board |
| Backlog Refinement | Ensure stories are ready, estimated, and prioritized | Refinement session (weekly) | Ready backlog |
| Sprint Planning | Clarify requirements for sprint scope | Sprint Planning | Accepted sprint backlog |
| Elaboration | Flesh out user stories with detail | During sprint | Detailed acceptance criteria |
| Demo Preparation | Prepare scenarios for sprint review | Pre-Demo Review | Demo script |
| Retrospective | Capture and action process improvements | Retrospective | Action items |

# 3. User Story Framework

## 3.1 The 3 Cs of User Stories

- Card: The story itself (As a... I want... So that...)

- Conversation: The discussion between BA, team, and stakeholders to understand the need

- Confirmation: The acceptance criteria that define when the story is done

## 3.2 INVEST Criteria for Good Stories

| Letter | Stands For | What It Means |
| --- | --- | --- |
| I | Independent | Can be developed and delivered independently of other stories |
| N | Negotiable | Details are open to discussion; not a rigid contract |
| V | Valuable | Delivers clear value to users or the business |
| E | Estimable | Team can estimate the effort required |
| S | Small | Can be completed within a single sprint |
| T | Testable | Has clear, verifiable acceptance criteria |

# 4. Acceptance Criteria Patterns

## 4.1 Given-When-Then (GWT)

Given [initial context or precondition],

When [specific action or event occurs],

Then [expected system behavior or outcome].

## 4.2 Rule-Based Acceptance Criteria

- [Rule 1: Business rule that must always apply]

- [Rule 2: Constraint that defines valid states]

- [Rule 3: Validation or calculation logic]

# 5. Backlog Management

## 5.1 Story Lifecycle

| Status | Definition | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- |
| Idea | Raw, undiscovered need | BA awareness of need | Converted to user story |
| Backlog | Documented, not yet ready | Story written in format | Awaiting refinement |
| Refined | Detailed and estimated | In backlog | Meets INVEST; in Sprint |
| In Sprint | Being developed | Sprint planned | Development started |
| Done | Meets definition of done | Development complete | Acceptance criteria met |

# 6. Agile BA Key Metrics

| Metric | Description | Calculation | Target |
| --- | --- | --- | --- |
| Story Cycle Time | Time from story start to done | Days in progress | < 1 sprint |
| Backlog Health | % of backlog items that are "ready" | Ready items / Total backlog | > 80% |
| Acceptance Rate | % of stories accepted first time | Accepted/Total * 100 | > 90% |
| Requirement Stability | % of requirements unchanged after refinement | Unchanged/Total * 100 | > 85% |

## Approval & Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Name] | [Role] | ________________ | [Date] |
| [Name] | [Role] | ________________ | [Date] |
| [Name] | [Role] | ________________ | [Date] |