[COMPANY LOGO]

Benefits Realization Plan

Benefits Tracking & Measurement Framework

Version: 1.0   |   Date: June 2025   |   Organization: [Organization Name]

# 1. Executive Summary

This Benefits Realization Plan defines the approach for identifying, measuring, tracking, and reporting the benefits from [Project/Initiative Name]. It ensures accountability for realizing the projected benefits and provides a framework for ongoing measurement.

# 2. Benefits Overview

| Field | Details |
| --- | --- |
| Total Quantified Benefits (3-yr) | $[Amount] |
| Total Investment | $[Amount] |
| Net Benefit | $[Amount] |
| Benefits Realization Period | [Start Date] to [End Date] |
| Benefits Owner | [Executive Name] |
| Review Frequency | Quarterly |

# 3. Benefits Summary

| Benefit ID | Benefit Name | Type | Owner | Yr 1 | Yr 2 | Yr 3 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BEN-001 | Process efficiency savings | Financial | [Owner] | $150K | $200K | $250K | $600K |
| BEN-002 | Revenue increase | Financial | [Owner] | $100K | $150K | $200K | $450K |
| BEN-003 | Risk avoidance | Financial | [Owner] | $50K | $50K | $50K | $150K |
| BEN-004 | Customer satisfaction | Non-Financial | [Owner] | N/A | N/A | N/A | N/A |

# 4. Benefits Measurement Framework

| Benefit ID | Metric | Measurement Method | Baseline Value | Target | Measurement Frequency |
| --- | --- | --- | --- | --- | --- |
| BEN-001 | Processing time per transaction | System time stamps | 45 minutes | 5 minutes | Monthly |
| BEN-001 | FTE cost reduction | Payroll analysis | $X/month | $Y/month | Quarterly |
| BEN-002 | Monthly active users | System analytics | [Baseline] | [Target] | Monthly |
| BEN-003 | Audit findings | Internal audit report | 8/year | 1/year | Annually |
| BEN-004 | CSAT score | Customer survey | 3.8/5.0 | 4.5/5.0 | Quarterly |

# 5. Benefits Realization Milestones

| Milestone | Target Date | Benefits Expected | Responsible | Status |
| --- | --- | --- | --- | --- |
| Phase 1 Go-Live | [Date] | BEN-001 (50%), BEN-003 | [Owner] | Planned |
| Phase 2 Go-Live | [Date] | BEN-001 (100%), BEN-002 (50%) | [Owner] | Planned |
| 1-Year Post Go-Live Review | [Date] | Full BEN-001, BEN-002, BEN-003 | [Owner] | Planned |
| 3-Year Benefits Assessment | [Date] | All benefits, full realization | [Owner] | Planned |

# 6. Governance & Reporting

## 6.1 Reporting Calendar

| Report | Frequency | Audience | Owner |
| --- | --- | --- | --- |
| Monthly KPI Report | Monthly | Project Steering | [BA] |
| Quarterly Benefits Review | Quarterly | Executive Sponsor | [Business Owner] |
| Annual Benefits Assessment | Annually | Board/Executive | [Programme Lead] |

## 6.2 Escalation Process

- Benefit tracking owner identifies a benefit at risk of not being realized

- Issue escalated to Benefits Owner within 5 business days

- Benefits Owner determines corrective action

- Action plan approved and implemented

- Progress reported at next Quarterly Benefits Review

## Approval & Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Name] | [Role] | ________________ | [Date] |
| [Name] | [Role] | ________________ | [Date] |
| [Name] | [Role] | ________________ | [Date] |